DOC-002

# Project Charter

REM Waste — Booking Flow Platform  ·  Version 1.0

| Document ID | DOC-002 |
| --- | --- |
| Title | Project Charter |
| Project | REM Waste — Booking Flow Platform |
| Version | 1.0 |
| Status | Approved |
| Author | Evgenii Subbotin |
| Date | 2026-04-16 |
| References | DOC-001 (Glossary) · QA Assessment PDF · DOC-003 (Backlog) |

## 1. Project Purpose & Background

REM Waste is a UK-based waste management platform (GL-P-022 MVP context) that provides skip hire booking services to domestic and commercial customers across the United Kingdom.

This project delivers a publicly accessible, full-stack web application implementing a multi-step booking flow for skip hire. The application is built in response to the REM Waste QA Engineering Assessment, which requires candidates to both build and comprehensively test a realistic booking platform.

The project serves a dual purpose: (1) fulfil the assessment requirements as a hiring exercise, and (2) function as a public portfolio artefact demonstrating end-to-end AI-augmented engineering delivery — from requirements through architecture, development, QA, and production deployment.

## 2. Objectives & Success Criteria

The project has three measurable objectives, each with explicit acceptance criteria:

| # | Objective | Success Criteria | Measurement |
| --- | --- | --- | --- |
| 1 | Assessment Compliance | All Richness Gates met; API Contract implemented exactly; 35+ manual TCs; 3+ bug reports; 2 E2E automation flows; public demo URL live | Submission checklist verified against assessment PDF |
| 2 | Quality Standards | Lighthouse Performance ≥ 85; Accessibility ≥ 90 (WCAG 2.1 AA); all Playwright tests pass in CI/CD; zero P1 open bugs at submission | Lighthouse report; Playwright CI run; bug report status |
| 3 | Portfolio Value | Full project documentation library published on portfolio site; GitHub repo public; three submission links: live demo, repo, project library | All three links accessible without login or VPN |

## 3. Scope

Scope is split into MVP (must deliver for assessment validity) and Extended Scope (MoSCoW-prioritised post-MVP). Full decomposition is in DOC-003 (Product Backlog).

| Layer | In Scope (MVP) | Priority |
| --- | --- | --- |
| Frontend | 4-step booking wizard: postcode lookup, waste type selection (with plasterboard branching), skip selection (with disabled logic), review & confirm. Loading, empty, error, and retry states. Mobile responsive layout. | Must |
| Backend | 4 API endpoints per contract: POST /api/postcode/lookup, POST /api/waste-types, GET /api/skips, POST /api/booking/confirm. All 4 deterministic postcode fixtures (SW1A 1AA, EC1A 1BB, M1 1AE, BS1 4DJ). | Must |
| Data | In-memory TypeScript fixtures. Minimum 12 addresses for SW1A 1AA; 0 for EC1A 1BB; simulated latency for M1 1AE; 500 error + retry for BS1 4DJ; 8+ skip options with mixed enabled/disabled. | Must |
| QA Manual | 35+ test cases; 10+ negative tests; 6+ edge cases; 4+ API failure tests; 4+ state transition tests. Strict markdown table format. | Must |
| QA Auto | Playwright E2E: 2 complete booking flows (general waste + heavy waste or plasterboard). API tests for all 4 endpoints. Assertions at each step. Stable selectors. | Must |
| Docs | README.md (mocking strategy); manual-tests.md; bug-reports.md; automation/ directory; ui/ screenshots directory. All per assessment spec. | Must |
| Deployment | Public Vercel URL, no login/VPN required. GitHub public repository. | Must |
| DevOps | GitHub Actions CI/CD: TypeScript check + Playwright tests as quality gate on every PR. Deploy to Vercel on merge to main. | Must |
| Bugs | Minimum 3 bug reports with severity, priority, environment, steps, actual vs expected, evidence. At least 1 branching/state transition bug. | Must |

Out of Scope (this iteration):

Payment processing — Allure GitHub Pages publishing (Should, post-MVP) — load/stress testing — admin dashboard — IE/legacy browser support — real database or external APIs — user authentication.

## 4. Constraints & Assumptions

| Type | Category | Detail |
| --- | --- | --- |
| Constraint | Time | 5-day delivery timebox from receipt of assessment. Non-negotiable — assessment has a submission deadline. |
| Constraint | Team Size | Solo engineer (1 FTE). All roles covered: product, frontend, backend, DevOps, QA, documentation. |
| Constraint | Budget | Zero infrastructure cost. Stack selected accordingly: Vercel free tier, GitHub free tier, open-source tooling only. |
| Constraint | Technology | Next.js 14 + TypeScript + Tailwind + Playwright + GitHub Actions + Vercel. No deviations without new ADR. |
| Constraint | Public URL | Submission requires a public demo link with no login, VPN, or expiry. Vercel satisfies this constraint by default. |
| Assumption | API | The API contract in the assessment PDF is exact and complete. No undocumented endpoints are required. |
| Assumption | Data | In-memory fixtures are an acceptable data layer. No persistent storage or real external API calls are required. |
| Assumption | Browser | Primary browsers are Chromium and WebKit (Safari). Firefox is out of scope for this iteration. |
| Assumption | AI Tooling | Claude Code is available throughout the project as the primary engineering accelerator. Output is verified by the engineer before acceptance. |
| Assumption | Evaluator | The primary assessor is a technical decision-maker (EM or CTO) with engineering background. Documentation depth is valued alongside functional delivery. |

## 5. Risk Register

| ID | Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Scope creep during development extends timebox beyond 5 days | Medium | High | Strict MoSCoW enforcement; MVP features locked before development starts; Should/Could items deferred explicitly | Engineer |
| R-02 | Playwright tests brittle due to dynamic selectors in Next.js components | Medium | Medium | data-testid attributes added to all interactive elements during development; POM pattern isolates selector changes | Engineer |
| R-03 | Vercel free tier limits exceeded (build minutes or bandwidth) | Low | High | Project is static/serverless; expected well within limits. Fallback: Netlify or Railway within 30 minutes | Engineer |
| R-04 | CI/CD pipeline failures block deployment | Low | Medium | Quality gate fails fast; rollback to last green deployment via Vercel instant rollback (GL-T-018) | Engineer |
| R-05 | Assessment evaluator does not review documentation library | Medium | Low | README.md links directly to project library; key decisions summarised in README itself | Engineer |
| R-06 | AI-generated code introduces subtle logic errors not caught by tests | Medium | Medium | All AI output reviewed before commit; test coverage targets enforce verification; exploratory testing session post-build | Engineer |

## 6. Stakeholder Register

| Stakeholder | Role | Interest | Engagement |
| --- | --- | --- | --- |
| REM Waste (EM/CTO) | Assessor | Evaluate technical depth, product thinking, QA coverage, and delivery quality | Submission review: live demo + GitHub + project library |
| Evgenii Subbotin | Engineer / Author | Deliver a high-quality assessment that also functions as a long-term portfolio artefact | All roles: product, dev, QA, DevOps, documentation |
| Future Portfolio Visitors | Audience | Understand AI-augmented engineering and quality practices via the portfolio library | Project library on personal site; LinkedIn posts |
| Future Employers | Audience | Assess full-cycle engineering and delivery capability through public artefacts | GitHub repo visibility; portfolio site; LinkedIn |

## 7. High-Level Timeline (5-Day Sprint)

| Day | Date Focus | Deliverables | Done When |
| --- | --- | --- | --- |
| 1 | Architecture & API | Project repo setup; GitHub Projects board; all documentation templates; Next.js scaffold; all 4 API routes with fixtures; TypeScript types for API contract | All 4 API endpoints return correct responses locally |
| 2 | Frontend Steps 1 & 2 | Postcode lookup UI + validation; address selection + manual entry; empty state; error + retry state; waste type selection; plasterboard branching logic | Steps 1 and 2 fully functional in browser |
| 3 | Frontend Steps 3 & 4 | Skip selection with disabled logic; price display; review summary; price breakdown; confirm booking; double-submit prevention; success state | Complete booking flow works end-to-end locally |
| 4 | QA & DevOps | Playwright E2E: 2 full flows; API test suite; GitHub Actions CI/CD pipeline; Vercel deployment; Lighthouse run; accessibility scan; mobile screenshots | CI/CD green on main; public Vercel URL live |
| 5 | Documentation & Polish | 35+ manual TCs; 3+ bug reports; all DOC-XXX artefacts; README; portfolio library page; final submission review | All submission requirements verified against assessment PDF checklist |

## 8. Project Approach & Delivery Methodology

This project applies a lightweight Agile delivery model appropriate for a solo 5-day timebox:

Planning: Product Backlog (DOC-003) with MoSCoW prioritisation and WSJF sequencing. GitHub Projects as task board. WBS decomposed by both functional area and architectural layer.

Quality: Shift-left (GL-P-012) — Test Strategy and DoR authored before development. Quality gates in CI/CD block deployment on test failure. Exploratory testing session post-build.

AI-Augmented Engineering: Claude Code (GL-T-001) used as primary engineering accelerator for scaffolding, component generation, test generation, and documentation. All AI output reviewed and verified by the engineer. AI Engineering Log (DOC-008) documents what was generated, what was changed, and what was rejected.

Documentation: Living artefacts — documents updated as decisions evolve. Glossary (DOC-001) is the source of truth for all terminology. Project Charter (this document) is the source of truth for scope.

## 9. Document References

| Document ID | Title | Purpose |
| --- | --- | --- |
| DOC-001 | Project Glossary | Source of truth for all terminology used in this project |
| DOC-003 | Product Backlog | Full MoSCoW-prioritised backlog; WBS; sprint plan — extends this charter's scope section |
| DOC-004 | ADR Collection | Architecture decision records justifying all major technical choices |
| DOC-005 | Test Strategy | QA governance document; testing pyramid; coverage targets; NFR |
| DOC-006 | Release Management Plan | Branching strategy; deployment procedure; rollback SOP |
| DOC-007 | Tech Stack Evaluation | Scored matrix justifying technology selection |
| DOC-008 | AI Engineering Log | Record of AI-assisted engineering decisions and verification outcomes |
| Assessment PDF | QA Assessment — Booking Flow | Primary requirements source; all Must Have items derived from this document |

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-04-16 | Evgenii Subbotin | Initial approved version |