DOC-006

# Release Management Plan

REM Waste — Booking Flow Platform  ·  Version 1.0

| Document ID | DOC-006 |
| --- | --- |
| Title | Release Management Plan |
| Project | REM Waste — Booking Flow Platform |
| Version | 1.0 |
| Status | Approved |
| Author | Evgenii Subbotin |
| Date | 2026-04-16 |
| References | DOC-001 · DOC-002 · DOC-004 (ADR-002, ADR-003) · DOC-005 |

## 1. Purpose

This Release Management Plan defines the branching strategy, environment map, pull request workflow, release checklist, rollback procedure, and commit conventions for the REM Waste Booking Flow Platform. It is authored before development begins to ensure consistent practice throughout the 5-day sprint.

This document is the operational companion to ADR-002 (Vercel deployment) and ADR-003 (GitHub + GitHub Actions). Where those ADRs record why decisions were made, this plan records how they are executed day-to-day.

## 2. Branching Strategy

The project uses a simplified trunk-based branching model appropriate for a solo 5-day sprint. All work branches from main and merges back to main via pull request. No long-lived feature branches — every branch is expected to merge within one working day.

| Branch | Pattern | Purpose | Merge Target |
| --- | --- | --- | --- |
| main | main | Production branch. Always deployable. Vercel auto-deploys on every merge. | — (protected) |
| feature/* | feature/US-001 | New user story development. One branch per US-XXX item. Short-lived (<1 day). | main via PR |
| fix/* | fix/BUG-001 | Bug fixes found during QA. One branch per bug report. | main via PR |
| docs/* | docs/DOC-006 | Documentation updates that don't touch application code. | main via PR |
| chore/* | chore/playwright-upgrade | Dependency updates, config changes, CI tweaks. | main via PR |

Branch protection rule on main:

- Require status checks to pass before merging (GitHub Actions CI workflow)

- No direct push to main — all changes via PR

- Delete head branch automatically after merge

## 3. Environment Map

Three environments exist, each serving a distinct purpose in the release pipeline. Only Production is the submission target.

| Environment | URL / Location | Trigger | Quality Gate | Purpose |
| --- | --- | --- | --- | --- |
| Local | http://localhost:3000 | npm run dev (manual) | None — developer's responsibility | Active development, debugging, first test runs |
| Preview (Vercel) | https://[branch-hash].vercel.app | Automatic on every PR push | tsc + @smoke Playwright tests must pass in CI | PR review, stakeholder preview, pre-merge verification |
| Production (Vercel) | https://[project-name].vercel.app | Automatic on merge to main | tsc + full @regression suite must pass in CI | Live assessment submission URL — public, no login |

Important: The assessment submission URL must be the Production environment. Preview URLs expire when the branch is deleted. Never submit a Preview URL as the demo link.

## 4. Pull Request & Merge Workflow

Every change — functional, test, documentation, or configuration — goes through a pull request. This ensures the CI quality gate runs on all code before it reaches production.

| # | Step | Detail | Tool / Who |
| --- | --- | --- | --- |
| 1 | Create feature branch | git checkout -b feature/US-XXX from latest main | Developer (git) |
| 2 | Develop + commit | Small, atomic commits. Format: 'feat(US-001): add postcode validation' | Developer |
| 3 | Push branch | git push origin feature/US-XXX | git / GitHub |
| 4 | Open Pull Request | PR title: '[US-001] Postcode input + UK validation'. Link to US-XXX in body. | GitHub UI |
| 5 | Vercel preview URL created | Vercel automatically builds and posts preview URL as PR comment | Vercel (automatic) |
| 6 | CI pipeline runs | GitHub Actions: checkout → npm ci → tsc → playwright install → @smoke tests | GitHub Actions (automatic) |
| 7 | Gate check | All CI steps green = PR is mergeable. Any failure = PR blocked. Fix and push. | GitHub Actions |
| 8 | Self-review on preview URL | Open Vercel preview URL, verify feature works as expected in browser | Developer (manual) |
| 9 | Merge to main | Squash merge preferred. Delete feature branch after merge. | GitHub UI |
| 10 | Production deployment | Vercel auto-deploys main to production within ~60 seconds of merge | Vercel (automatic) |
| 11 | Post-deploy verification | Open production URL, run through the affected user journey manually | Developer (30s check) |

PR description template:

## What
[One sentence describing the change]
## US Reference
Closes US-XXX
## How to test
[Manual test steps on the preview URL]
## Checklist
- [ ] tsc clean
- [ ] @smoke tests pass
- [ ] Verified on preview URL

## 5. Release Checklist

Three checklists apply at different stages. Pre-release runs before every merge. Production Release runs after every merge to main. Submission Release runs once before submitting to REM Waste.

| ☐ | Checklist Item | Verified By | Reference |
| --- | --- | --- | --- |
| PRE-RELEASE — Before merging to main |  |  |  |
| ☐ | GitHub Actions CI pipeline green (all steps pass) | CI dashboard | DOC-005 §7 |
| ☐ | TypeScript compilation clean — tsc --noEmit returns zero errors | CI log | ADR-001 |
| ☐ | All @smoke tests pass on Chromium | CI Playwright report | DOC-005 §4 |
| ☐ | No new console errors introduced (checked in browser DevTools) | Developer | DOC-005 §9 DoD #7 |
| ☐ | Feature verified on Vercel preview URL (not just localhost) | Developer | — |
| ☐ | Mobile layout verified at 375px viewport (if UI change) | Developer | NFR-004 |
| ☐ | data-testid attributes present on all new interactive elements | Developer | DOC-005 DoD #6 |
| PRODUCTION RELEASE — After merge to main |  |  |  |
| ☐ | Vercel production deployment completed (check Vercel dashboard) | Vercel dashboard | ADR-002 |
| ☐ | Production URL loads without errors (HTTP 200, no 500s in network tab) | Browser check | — |
| ☐ | Full booking flow works end-to-end on production URL | Developer manual run | US-001–017 |
| ☐ | All 4 postcode fixtures return correct responses on production | Browser + network tab | US-T-006 |
| SUBMISSION RELEASE — Final assessment submission |  |  |  |
| ☐ | Full @regression suite passes on production URL | CI / local run | DOC-005 §7 |
| ☐ | Lighthouse Performance ≥ 85 on production URL | Lighthouse DevTools | NFR-001 |
| ☐ | Lighthouse Accessibility ≥ 90 on production URL | Lighthouse DevTools | NFR-003 |
| ☐ | All 35+ manual TCs in manual-tests.md with correct format | File review | US-Q-001 |
| ☐ | Minimum 3 bug reports in bug-reports.md with all required fields | File review | US-Q-005 |
| ☐ | ui/ directory contains all required screenshots (desktop, mobile, states) | File review | US-Q-007 |
| ☐ | Flow video 60–120 seconds recorded and accessible | File / link | US-Q-007 |
| ☐ | README.md contains all 3 submission links (demo, GitHub, portfolio) | File review | US-D-001 |
| ☐ | All DOC-XXX artefacts linked from README and portfolio library | File review | US-D-010 |
| ☐ | Production URL tested in incognito mode (no cached auth, no extensions) | Browser incognito | Assessment req. |

## 6. Rollback Procedure (Standard Operating Procedure)

Vercel provides instant, zero-downtime rollback to any previous deployment. This is the primary incident response tool. The target is production restored within 5 minutes of issue detection.

| # | Action | Detail | Time Target |
| --- | --- | --- | --- |
| 1 | Detect issue | Monitor Vercel Analytics for error spikes OR receive report from assessor OR notice during manual post-deploy verification | Within 5 min of deploy |
| 2 | Assess severity | Is the booking flow broken? → Rollback immediately. Is it cosmetic? → Fix forward with new PR. | < 2 min |
| 3 | Vercel rollback (primary) | Open Vercel dashboard → Deployments → Select last known-good deployment → Click 'Promote to Production'. Zero downtime. Takes < 30 seconds. | < 1 min |
| 4 | Verify rollback | Open production URL in incognito. Complete a test booking (SW1A 1AA → General → 6yd → Confirm). Verify bookingId appears. | < 3 min |
| 5 | Identify root cause | Check GitHub Actions logs for the failed deployment. Check browser console on the broken build. Check git diff of the offending commit. | < 15 min |
| 6 | Fix + re-deploy | Create fix/* branch, apply fix, open PR, wait for CI, merge. New production deployment replaces rollback. | < 30 min |
| 7 | Document | Log incident in Git commit message: 'fix(BUG-00X): [description]. Root cause: [X]. Rollback used: yes.' | After fix merged |

Vercel rollback path:

vercel.com → [Project] → Deployments tab → find last green deployment → three-dot menu → 'Promote to Production'

Fix-forward vs Rollback decision rule:

If the booking flow is broken (user cannot complete a booking) → rollback immediately, fix in branch.

If the issue is cosmetic or limited to one non-critical step → fix forward (new PR), no rollback needed.

## 7. Commit Message Convention

Conventional Commits format is used throughout the project. This produces a clean, readable git history that is visible to the assessment evaluator in the public GitHub repository. Each commit message tells a story about what changed and why.

| Type | Format | Example |
| --- | --- | --- |
| feat | feat(US-XXX): short description | feat(US-001): add postcode input with UK format validation |
| fix | fix(BUG-XXX): short description | fix(BUG-001): prevent double submit on confirm button |
| test | test(TC-XXX): short description | test(TC-020): add plasterboard branching E2E assertions |
| docs | docs(DOC-XXX): short description | docs(DOC-006): add release management plan |
| chore | chore: short description | chore: upgrade playwright to 1.44.1 |
| ci | ci: short description | ci: add @regression suite to merge-to-main workflow |
| refactor | refactor(US-XXX): short description | refactor(US-012): extract SkipCard into reusable component |

Full format: type(scope): description [max 72 chars]

Examples of good commits in this project context:

- feat(US-006): implement BS1 4DJ retry logic with per-request counter

- test(TC-035): add Playwright assertion for disabled 12yd skip when heavyWaste:true

- fix(BUG-001): prevent plasterboard option from persisting after waste type change

- docs(DOC-006): add release management plan to project library

## 8. DORA Metrics Baseline

DORA metrics (GL-T-030) are tracked passively throughout the project using GitHub Actions logs and Vercel deployment history. No additional tooling required.

| DORA Metric | Data Source | Expected Target for 5-Day Sprint |
| --- | --- | --- |
| Deployment Frequency | Vercel Deployments tab — count of production deployments | Multiple per day (one per merged PR) — target: 5–15 over 5 days |
| Lead Time for Changes | Time from first commit on branch to production deployment | Target < 2 hours per feature branch (branch → CI → merge → deploy) |
| Mean Time to Recovery | Time from incident detection to production restored | Target < 5 minutes via Vercel instant rollback (DOC-006 §6) |
| Change Failure Rate | PRs that required a rollback or hotfix ÷ total PRs | Target < 10% (at most 1–2 rollbacks in a 5-day sprint) |

After project completion, DORA baseline data from this sprint will be documented in the AI Engineering Log (DOC-008) and referenced in the portfolio library as a concrete engineering metrics exhibit.

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-04-16 | Evgenii Subbotin | Initial approved version |